## Slide 1: Human Resource Management Project
K14T – Team 05

## Slide 2: AGENDA
Project Overview
Methodology
Project Plan
Product Overview
Status -- Deliverables Checklist
Team Reflection
Notes: Remember to put name of the presenters into this slide

## Slide 3: Project Overview
Capstone project – Final project
Plan and conduct real project
Working through all aspects of development progress
Human resource planning and managing department
The needs of using a HRM software
Notes: Learning how to plan and conduct a real project successfully.
Working through all the aspects of a real world project.
nói về khách hàng, context tại sao có dự án này
Traditionally, a capstone project is a final work before students graduate from college. For computer science and software engineering students, many capstones are “real projects” given by companies in the software industry. In these project, students have to apply all the knowledge that they have learned throughout their four years in college to solve real problem. Capstone projects are often intensive, requiring significant effort in both planning and implementing

## Slide 4: AGENDA
Project Overview
Methodology
Project Plan
Product Overview
Status -- Deliverables Checklist
Team Reflection

## Slide 5: Product Overview
Client: Human Resource Planning and Managing Department of VLU
Responsibility:
  Personal information management
  Employee labor contract management
  Recruitment & training processing
  Payroll
The needs of using a software
Notes: Product overview will describe statement of work: The purpose of statement of work is to describe the relationship between client and team.
General project description and outline. Client
Description of client and domain
Description team
General responsibilities of team and client

## Slide 6: Product Overview
Development Team
Lead Requirement
Quyet Nguyen
Lead Architect
Tuong Nguyen
Lead Detail Design
Dang Nguyen
Lead Test
Tung Nguyen
Nguyen Dinh
Tan Tran
Loc Phan
Project Manager
Nhung Huynh
Technical Lead Tan Tran
Notes: Product overview will describe statement of work: The purpose of statement of work is to describe the relationship between client and team.
General project description and outline. Client
Description of client and domain
Description team
General responsibilities of team and client

## Slide 7: Product Overview
Customers’ responsibility
  Provide requirements clearly
  Provide required artifacts immediately
  Meeting with team regularly
Development team’s responsibility
  Deliver a quality product
  Complete product on time
  Support for customers responsibly
Notes: Responsibility of customers to Dev team
Responsibility of Dev team to customers

## Slide 8: Product Overview
Recruitment
Personal Information Management
Labor Contract Management
Insurance Management
Labor Management
Assessment Management
Income Management
Notes: Product overview will describe statement of work: The purpose of statement of work is to describe the relationship between client and team.
General project description and outline
Description of client and domain
Description team
General responsibilities of team and client

## Slide 9: AGENDA
Methodology
Project Plan
Product Overview
Status -- Deliverables Checklist
Team Reflection

## Slide 10
MODEL AND
REASON CHOOSE IT

## Slide 12: Reason choose Waterfall model
Simple to implement
Easy to manage, each phase has specific deliverables.
The amount resource to implement this model are minimal
Works well for smaller projects and completed once at a time.
Documentation is produced at every stage of software’s development.

## Slide 13: Reason choose ACDM framework
Provides techniques and structure for designing the architecture
Using the architectural design to guide the programmatic aspects of a project
Guides project planning, tracking, and construction

## Slide 14: Reason integrate with Incremental-model
Detail design, programming, testing
Easy to generates working software quickly and early during the software life cycle
Less costly to change detail design, program because team member not good about detail design and programming
Easy to test and debug
Easy manage

## Slide 15: ACDM Role
Role | Responsibility | Name
Managing Engineering | Coordinating the overall system design and development effort | Nhung Huynh
Chief Architect | Architectural design | Tuong Nguyen
Chief Scientist | Planning, coordinating, tracking, experiments used to refine the design | Tan Tran
Support Engineer | Set up and maintains the design team’s support tools and environments | Loc Phan
Requirements Engineer | Coordinating the gathering and tracking of the architectural drivers | Quyet Nguyen
Quality Process Engineer | Ensure that ACDM and other defined processes are follwed as prescribed to ensure project quality goals are met | Tung Nguyen
Production Engineers | Focus on detailed design, implementation, and integration of the elements to compose the system | Dang Nguyen

## Slide 21: AGENDA
Methodology
Project Plan
Status -- Deliverables Checklist
Team Reflection

## Slide 22: Project Plan -- Overview
Notes: Project planning should describe how the team will:
Work breakdown structures
Task estimation
Chart – for comparing actual with plan
Process should describe:
Project process: reason why team can select it
Process for each stage.
Số người, thời gian trong từng giao đoạn

## Slide 23: Project Plan -- Process
Notes: Project planning should describe how the team will:
Work breakdown structures
Task estimation
Chart – for comparing actual with plan
Process should describe:
Project process: reason why team can select it
Process for each stage.

## Slide 24: Project Plan -- Process
Notes: Project planning should describe how the team will:
Work breakdown structures
Task estimation
Chart – for comparing actual with plan
Process should describe:
Project process: reason why team can select it
Process for each stage.

## Slide 25: Project Plan -- Process
Definition
Analysis
Evaluation
Detail Design
Review
Notes: Project planning should describe how the team will:
Work breakdown structures
Task estimation
Chart – for comparing actual with plan
Process should describe:
Project process: reason why team can select it
Process for each stage.

## Slide 26: Project Plan -- Process
Test Planning
Test Development
Test Execution
Defect Reporting
Retest Defects
Product Delivery
ACDM
Notes: Project planning should describe how the team will:
Work breakdown structures
Task estimation
Chart – for comparing actual with plan
Process should describe:
Project process: reason why team can select it
Process for each stage.

## Slide 27: Configuration Management
Notes: Project planning should describe how the team will:
Work breakdown structures
Task estimation
Chart – for comparing actual with plan
Process should describe:
Project process: reason why team can select it
Process for each stage.

## Slide 28: AGENDA
Status -- Deliverables Checklist
Team Reflection
Project Plan

## Slide 29: Status – Deliverables Checklist
Chart: 
| Project Plan | Concept Operation | Software Requirement Specification | Architect Driver | Architect Design | Detail Design | Programming | System Test | Acceptance Test | Integration Test | User Manual
Start | 40815 | 40820 | 40824 | 40847 | 40871 | 40946 | 40974 | 40815 | 40815 | 40815 | 40978
Plan | 40820 | 40821 | 40819 | 40902 | 40906 | 40964 | 41006 | 40820 | 40820 | 40820 | 41009
Actual | 40925 | 40885 | 40915 | 40856 | 40918 | 40925 | 40925 | 40925
Notes: All the documents throughout development phases:
Project performance measurement
3. Requirements
Team should address two documents: concept operation and SRS
4. Designs
Team should address:
Architecture design
Detail design (optional)
5. Test plan
Test plan should address:
Estimate for how much time will be devoted to test
Test schedules
Resource require (user, environment, equipment, so forth)
Unit, integration, deployment testing
Product or system test
Test coverage

## Slide 30: Status – Deliverables Checklist
Requirement:
  Concepts of Operation
  Software Requirement Specification
Design:
  HRM Architecture Driver
  HRM Architecture Design
Notes: All the documents throughout development phases:
Project performance measurement
3. Requirements
Team should address two documents:
concept operation: a communication channel among team members, stakeholders to stakeholders and
SRS:
4. Designs
Team should address:
SAD
Architecture design

## Slide 31: Status – Deliverables Checklist
Test Plan
  Completed time: 12/30/2011 to 03/04/2012
  Test Phases:
    Unit test
    Integration testing
    System testing
    Acceptance testing
Notes:   Hardware (PC / Laptop)
    Hard disk free space: About 2 GB
    Memory: more than 512 MB free memory with default cache settings
    CPU: Equal or more than Pentium 4-2.0 GHz
Software:
    Windows XP SP2, Windows Vista, Windows 7
    C #, MS SQL Server 2005, Microsoft Visual Studio 2010
    Using Internet Explorer browser to test system testing

## Slide 32: AGENDA
Status
Team Reflection

## Slide 33: Team Reflection
Measure working progress and make it better
How to deal with customers’ changes
How to get accustomed to using new technology
Understand what a real project is
Notes: I1: take more attention to effort log and improve each and every team member productivity so that we can work better. That is: update personal time log regularly, and actually use them
I2: Changes are very arrogant in our project. Customers still want to change after the product has been designed. In addition, we do not have out voice in negotiating with customers since they are working
I3: throughout all the projects in 4 years, we always work with new technology. Therefore, step by step, we know how to adapt new technologies as quickly as possible.
I4: the importance of changes, risk, requirement, what a real customer is
Lack of knowledge about HR business => problems to elicit requirements, Architect: Utilize Quality

## Slide 34: THE END.
THANKS
FOR
YOUR
ATTENDANCE

## Slide 35: MANAGE RISK
Total 39 risk
Include:

## Slide 36: RISK PROCESS
RISK IDENTIFICATION
RISK RESPONSE PLANNIG
RISK MONITORING & CONTROL
QUALITATIVE RISK ANALYSIS
QUANTITATIVE RISK ANALYSIS
RISK MANAGEMENT PLANNING

## Slide 39: Risk report
Risk total: 39
Risk Status
Identified | 
Analysis Complete | 16
Planning Complete | 4
Triggered | 
Resolved | 5
Retired | 1
Very low | 17
Low | 4
Moderate | 3
High | 11
Very High | 4