## Slide 1: HUMAN RESOURCE MANAGEMENT PROJECT
K14T – Team 05

## Slide 2: Agenda
Introduction
Process
Planning & Actual
Phases
Lesson learns

## Slide 3: INTRODUCTION

## Slide 4: Team mentors
  Nguyen The Quang
  Dinh Duc Tri
Lead Requirement
Quyet Nguyen
Lead Architect
Tuong Nguyen
Lead Detail Design
Dang Nguyen
Lead Test
Tung Nguyen
Nguyen Dinh
Loc Phan
Project Manager
Nhung Huynh
Technical Lead Tan Tran
The team

## Slide 5: PROCESS

## Slide 6
SYSTEM CONCEPT
DETAIL DESIGN
PROGRAMMING
TESTING
RELEASE PRODUCT
REQUIREMENT & ARCHITECT
Tailor with ACDM
INCREMENTAL

## Slide 7: PLANNING & ACTUAL

## Slide 8: Duration estimation
Total effort a week: 34 hours/person
Total effort a week for Caps: 272 hours
Required effort: 6510.8
Required week: 24 weeks + 4 weeks for Tet holiday = 28 weeks
Plan 1: late 4 weeks
Plan 2: late 4 days
Total: late 4.4 weeks

## Slide 9: Milestone
Task Name | Start | Finish
Start Up | 9/28/11 | 10/1/11
Requirement Analysis | 10/4/11 | 1/24/12
Architect Design Analysis | 11/4/11 | 2/11/12
Design Database | 2/11/12 | 2/29/12
Testing | 1/24/12 | 2/15/12
Increment 1: Detail Information Management | 3/10/12 | 3/31/12
Increment 2: Training Management | 3/24/12 | 4/14/12
Increment 3: Report | 4/14/12 | 5/1/12
Deliver to customer | 5/15/12 | 5/22/12

## Slide 10
Project phases
Notes: Project planning should describe how the team will:
Work breakdown structures
Task estimation
Chart – for comparing actual with plan
Process should describe:
Project process: reason why team can select it
Process for each stage.
Số người, thời gian trong từng giao đoạn

## Slide 11
Project phases

## Slide 12
Requirement:
  Concepts of Operation
  Software Requirement Specification
Design:
  HRM Architecture Driver
  HRM Architecture Design
Deliverables checklist
Notes: All the documents throughout development phases:
Project performance measurement
3. Requirements
Team should address two documents:
concept operation: a communication channel among team members, stakeholders to stakeholders and
SRS:
4. Designs
Team should address:
SAD
Architecture design

## Slide 13
Test cases
    Unit test
    Integration testing
    System testing
    Acceptance testing
Deliverables checklist
Notes:   Hardware (PC / Laptop)
    Hard disk free space: About 2 GB
    Memory: more than 512 MB free memory with default cache settings
    CPU: Equal or more than Pentium 4-2.0 GHz
Software:
    Windows XP SP2, Windows Vista, Windows 7
    C #, MS SQL Server 2005, Microsoft Visual Studio 2010
    Using Internet Explorer browser to test system testing

## Slide 14: REQUIREMENT

## Slide 15
Change Management is not good
Lack of researching Business Process Information
Lack of analysis Business Process Information
Not give solutions for Customers
Lesson learned

## Slide 16: Product overview
      Resolving problem when using Microsoft Excel to manage human resource by replacing System Personal Information Management

## Slide 17
Client: Human Resource Planning and Managing Department of VLU
Responsibility:
  Recruitment Management
  Personal information management
  Insurance Information Management
  Employee labor contract management
  Assessment Management
  Payroll
The needs of using a software
Product overview
Notes: Product overview will describe statement of work: The purpose of statement of work is to describe the relationship between client and team.
General project description and outline. Client
Description of client and domain
Description team
General responsibilities of team and client

## Slide 18: General data flow
1.
Recruitment Management
2.
Personal Information Management
3.
Employee Labour Contract
Management
4.
Insurance Information Management
5.
Employee Labour Management
6.
Assessment Management
7.
Payroll Management

## Slide 19: Function Disintegration Model

## Slide 20: Context diagram

## Slide 21: System use case

## Slide 22: Quality attributes
Performance
Security
Usability
Scalability
Modifiability
Availability

## Slide 23: ARCHITECTURE

## Slide 24: Architecture driver document

## Slide 25: High level requirement
FR01. Detail Information Management
FR02. Training Management
FR03. Extended Information Management
FR04. Profile Management
FR05. Income Management
FR06. Catalog Management
FR07. User Management

## Slide 26: Quality attributes
No. ID | Quality Attribute Name | Priority
QA. 01 | Performance | 2
QA. 02 | Security | 1
QA. 03 | Usability | 3
QA. 04 | Scalability | 2
QA. 05 | Modifiability | 1

## Slide 27: Quality attribute scenario - Security
Title of scenario: Ability to protect the database from attacker | ID: QA.02 | Version: 1.1
 |  | Last Changed: 11/29/2011
Quality attribute: Security | Characterization ID: QAS.04 | 
Describe stakeholder role proposing the description: Architect |  | 
Source(s) of the stimulus | The unauthorized user | 
Stimulus | Access and attack database server | 
Relevant environmental conditions | The HRM system is in normal mode | 
Architectural elements | The HRM database, HRM server | 
System response | The user will not know the path of database server and database is protected. | 

## Slide 28: QA scenario – Modifiability (1)
Title of scenario: Ability to add new functionalities/modules such as recruitment, insurance… modules |  | ID: QA.05 | Version: 1.0
 |  |  | Last Changed: 11/7/2011
Quality attribute: Modifiability |  | Characterization ID: QAS.08 | 
Describe stakeholder role proposing the description: Architect |  |  | 
Source(s) of the stimulus | The developer, end-users |  | 
Stimulus | Add new functionalities/modules including recruitment, insurance, labor contract, payroll, assessment management, reward and penalty management, labor management modules |  | 
Relevant environmental conditions | The HRM system is in build time |  | 
Architectural elements | The HRM system client and server side |  | 
System response | -Locates places in architecture to be modified. The UI component on client side The services and business flow on server side. -Makes modification without affecting other functionality -Tests modification -Deploys modification |  | 
Response measure(s) | The time for adding: 2-3 days The resource for adding: 2 resources (one for integration and the other for testing and deploy) |  | 

## Slide 29: QA Scenario – Modifiability (2)
Title of scenario: Ability to modify the authority of the user | ID: QA.05 | Version: 1.0
 |  | Last Changed: 11/7/2011
Quality attribute: Modifiability | Characterization ID: QAS.09 | 
Describe stakeholder role proposing the description: Architect |  | 
Source(s) of the stimulus | Administrator | 
Stimulus | Modifying the authority of the user | 
Relevant environmental conditions | The HRM system is in run time mode | 
Architectural elements | The HRM system server side | 
System response | -The system will load configure again -The authority of the user will be changed | 

## Slide 30: QA Scenario – Modifiability (3)
Title of scenario: Ability to modify the client from using Silverlight to Windows Form (WPF) |  | ID: QA.05 | Version: 1.0
 |  |  | Last Changed: 11/7/2011
Quality attribute: Modifiability |  | Characterization ID: QAS.010 | 
Describe stakeholder role proposing the description: Architect |  |  | 
Source(s) of the stimulus | The developer, end-users |  | 
Stimulus | Wish to modify the client side from using Silverlight (web browser application) to windows form application (WPF) |  | 
Relevant environmental conditions | The HRM system is in build time |  | 
Architectural elements | The HRM system client |  | 
System response | -Locates part for modification The View and Model component -Makes modification without affecting the functionality in other tiers -Tests UI |  | 
Response measure(s) | The time for modifying: 5-7 days The resource for adding: 2 resources (one for modifying and the other for testing and deploy) |  | 

## Slide 31: Technical constraint
ID | Constraint name | Constraint Description
TC.PIM.1 | Development framework | .Net 4.0, WCF, Silverlight, Entity framework
TC.PIM.2 | Network | Network is ADSL/Mega WAN
TC.PIM.3 | Programming language | Using C#
TC.PIM.4 | Third-party | - Using Microsoft Word, Excel for documenting, importing, and exporting the data. - Use the Authentication component from Van Lang IT Department

## Slide 32: Architecture design document

## Slide 33: C&C view- HRM system

## Slide 37: C&C view- HRM system

## Slide 40: Modules view- HRM system

## Slide 43: Modules view- HRM system

## Slide 45: DETAIL DESIGN

## Slide 46: Approach
Detail Design
Architect
Requirement
Functions & Business Rule
Key Function & Quality

## Slide 47: Process identify
DEFINITION
ANALYSIS
EVALUATION
DETAIL DESIGN
VERIFICATION
Re-Design
Re-Identify

## Slide 48: Implement pattern

## Slide 49: Implement pattern
Client Layer
Business Layer
Binding &
Action
Properties
Commands
Methods
Properties
DomainObject
MVVM

## Slide 50: Detail design
Form:
  File List
  Function List
  Design:
    Client Class Diagram
    Business Class Diagram
    Entity Diagram
    Sequence Diagram

## Slide 51: TESTING

## Slide 52
Test Planning
Test Development
Test Execution
Defect Reporting
Retest Defects
Product Delivery
Test process
Notes: Project planning should describe how the team will:
Work breakdown structures
Task estimation
Chart – for comparing actual with plan
Process should describe:
Project process: reason why team can select it
Process for each stage.

## Slide 53
  Required Resource:
    Human Resource
    Environment: Hardware, Software
  Test Phases:
    Unit testing
    Integration testing
    System testing
    Acceptance testing
Testing
Notes:   Hardware (PC / Laptop)
    Hard disk free space: About 2 GB
    Memory: more than 512 MB free memory with default cache settings
    CPU: Equal or more than Pentium 4-2.0 GHz
Software:
    Windows XP SP2, Windows Vista, Windows 7
    C #, MS SQL Server 2005, Microsoft Visual Studio 2010
    Using Internet Explorer browser to test system testing

## Slide 54
Chart: 
| Catalog Management | Account Management | Common Information Management | Eduacational Management | Task Management | Profile Management | Probation Management | Reward Penalty Management | Income Management | Union Management
Testcase | 748 | 16 | 110 | 100 | 47 | 111 | 35 | 63 | 37 | 69
Test case rate of function

## Slide 55
Chart: 
| 41009 | 41011 | 41014 | 41016
Pass | 447 | 631 | 912 | 1036
Fail | 293 | 182 | 103 | 0
Suspend | 596 | 523 | 321 | 300
Program status report

## Slide 56: LESSON LEARNS

## Slide 57
Change methodology, team can not follow V model, we must modify it
Not familiar with Microsoft Project
Estimate for every phase not good
Cannot manage good requirement phase
Measure working progress and make it better
How to deal with customers’ changes
How to get accustomed to using new technology
Understand what a real project is
Lesson learned

## Slide 58: THE END

## Slide 59
Apply ACDM for Requirement and Architecture phases
Apply INCREMENTAL for 3 phases: Detail design, Programming, Testing
Future improvements

## Slide 60: Team Reflection
Measure working progress and make it better
How to deal with customers’ changes
How to get accustomed to using new technology
Understand what a real project is
Notes: I1: take more attention to effort log and improve each and every team member productivity so that we can work better. That is: update personal time log regularly, and actually use them
I2: Changes are very arrogant in our project. Customers still want to change after the product has been designed. In addition, we do not have out voice in negotiating with customers since they are working
I3: throughout all the projects in 4 years, we always work with new technology. Therefore, step by step, we know how to adapt new technologies as quickly as possible.
I4: the importance of changes, risk, requirement, what a real customer is
Lack of knowledge about HR business => problems to elicit requirements, Architect: Utilize Quality

## Slide 61: BACKUP PROCESS

## Slide 62: BACKUP PLANNING

## Slide 63
Research for using Microsoft Project
Re-estimate
Future improvements

## Slide 64
Human Resource Management
Project Management
Design template for managing
Plan for all pharse of project
Requirement Analysis
Elicitate requirement
Architect Design Analysis
Detail Design Analysis
Develop ADD
Programming
Design database
Testing
Design test cases
Deployment
Transition
Analysis requirement
Develop ConOfOper
Develop SRS
Descript Use-case
Develop Interface
Review
Develop AD
Analysis
Conduct test cases
Training
Programming
Dev SDS

## Slide 65
Human Resource Management
Project Management
Research
Plan
Requirement Analysis
Concept Operation
Architect Design Analysis
Increment 1
Develop ADD
Increment 2
Design
Increment 3
Deliver
SRS
Develop AD
Code
Test

## Slide 66: BACKUP REQUIREMENT

## Slide 67
Requirement process
Notes: Project planning should describe how the team will:
Work breakdown structures
Task estimation
Chart – for comparing actual with plan
Process should describe:
Project process: reason why team can select it
Process for each stage.

## Slide 68: BACKUP RISK MANAGEMENT

## Slide 69
RISK IDENTIFICATION
RISK RESPONSE PLANNIG
RISK MONITORING & CONTROL
QUALITATIVE RISK ANALYSIS
QUANTITATIVE RISK ANALYSIS
RISK MANAGEMENT PLANNING
Risk process

## Slide 70
Risk register

## Slide 71
Risk register

## Slide 72
Red: 1
Orange: 11
28 risks
Yellow: 4
Green: 12
Status: Resolved 28 risks
Risk report

## Slide 73: BACKUP CONFIGURATION MANAGEMENT

## Slide 74
Configuration management
Notes: Project planning should describe how the team will:
Work breakdown structures
Task estimation
Chart – for comparing actual with plan
Process should describe:
Project process: reason why team can select it
Process for each stage.

## Slide 75
Chart: 
| Project Plan | Concept Operation | Software Requirement Specification | Architect Driver | Architect Design | Detail Design | Programming | System Test | Acceptance Test | Integration Test | User Manual
Start | 40815 | 40820 | 40824 | 40847 | 40871 | 40946 | 40974 | 40815 | 40815 | 40815 | 40978
Plan | 40820 | 40821 | 40819 | 40902 | 40906 | 40964 | 41006 | 40820 | 40820 | 40820 | 41009
Actual | 40925 | 40885 | 40915 | 40856 | 40918 | 40925 | 40925 | 40925
Status deliverables checklist
Notes: All the documents throughout development phases:
Project performance measurement
3. Requirements
Team should address two documents: concept operation and SRS
4. Designs
Team should address:
Architecture design
Detail design (optional)
5. Test plan
Test plan should address:
Estimate for how much time will be devoted to test
Test schedules
Resource require (user, environment, equipment, so forth)
Unit, integration, deployment testing
Product or system test
Test coverage

## Slide 76: BACKUP TESTING

## Slide 77
Defect life cycle
Notes: 5. Test plan
Test plan should address:
Estimate for how much time will be devoted to test
Test schedules
Resource require (user, environment, equipment, so forth)
Unit, integration, deployment testing
Product or system test
Test coverage